# Be-mindpower Super Admin Panel

## Project Specification & Master Plan

### Document Control

Project Name	BMP Super Admin Panel

Version	1.0 (Client Release)

Date	February 17, 2026

Prepared For	Be-mindpower Stakeholders

Status	 In Development

Table of Contents

Executive Summary

Project Scope & Deliverables

System Architecture

Implementation Roadmap

Project Timeline

## Executive Summary

The BMP Super Admin Panel is a mission-critical infrastructure project designed to

centralize the management of the "Be-mindpower" platform. As the platform scales, the need for a unified interface to oversee user lifecycles, subscription health, and mass communication has become paramount.

This solution delivers a secure, high-performance dashboard that allows administrators to:

- Manage Users: Gain 360-degree visibility into customer data and enforce compliance (blocking/unblocking).

- Drive Engagement: Execute targeted bulk notification campaigns via Email and Push channels.

- Ensure Security: Operate within a secure environment with strict Role-Based Access Control (RBAC), completely separating internal staff from customer accounts.

## Project Scope & Deliverables

### Core Functionality

🛡 User Management Module

    - Centralized Directory: A real-time, searchable database of all registered users.

    - Smart Filtering: Instantly segment users by:

      - Subscription Tier (Free vs. Premium)

      - Payment Health (Good Standing vs. Overdue)

      - Account Status (Active vs. Blocked)

#### Administrative Actions:

      - Block/Unblock: Immediate suspension of access for security or payment

      - Profile Audit: Granular view of user activity and plan history

      - Trial Management: Increase, decrease, or end user free trial periods directly via Stripe integration.

Advanced Notification Engine

#### Multi-Channel Delivery:

      - SMTP Email: For official notices, receipts, and newsletters.

      - Firebase Push: For instant alerts and engagement nudges.

#### Intelligent Segments:

      - No Plan: Target users for conversion/upsell.

      - Payment Due: Automated reminders to reduce churn.

      - ⏳ Grace Period: Critical retention alerts before service cutoff.

    - Performance: Background job processing ensures 99.9% delivery reliability without impacting dashboard performance.

### Feature Status Matrix

| Module | Feature | System Status |
| --- | --- | --- |
| Security | Admin Authentication & Session Management | Todo |
| Users | User Listing, Searching & Filtering | Todo |
| Users | Block/Unblock Logic | Todo |
| Messaging | Bulk Notification Composer | Todo |
| Messaging | Queue Worker & Delivery | Todo |
| Payments | Modify Stripe Trial Period (Admin Panel) | Todo |

## System Architecture

Our architecture prioritizes Scalability, Security, and Maintainability.

### Data Flow Diagram (DFD)

Visualizing the secure flow of data from Admin actions to End-User delivery.

Sequence Diagram

Detailed interaction flow for the Bulk Notification process.

### Entity Relationship Diagram (ERD)

Database schema highlighting the secure separation of System Admins and Customers.

Implementation Roadmap

Phase 1: Foundation

#### Core Infrastructure Setup

[x] Project Initialization (Node.js API & React Dashboard).

[x] Database Design & Connectivity (AWS RDS).

[x] External Services Integration (Firebase, SMTP, Redis).

Phase 2: Development

#### Feature Implementation (Current Phase)

- [ ] Security Hardening: Implementation of distinct admin_users authentication tables.

- [ ] User Actions: Finalizing logic for global vs. feature-specific user blocking.

- [ ] Notification Logic: Wiring the Queue Worker to live email/push providers.

Phase 3: Launch

#### Verification & Deployment

- [ ] QA Testing: End-to-End validation of all admin workflows.

- [ ] Production Deployment: Release to live environment.

- [ ] Handoff: Delivery of technical documentation and admin guides.

## Project Timeline

| Milestone | Estimated Completion |
| --- | --- |
| Phase 1 (Foundation) | Completed |
| Phase 2 (Development) | In Progress |
| Phase 3 (Testing & Launch) | Early March 2026 |

Note: Timeline is subject to prompt feedback cycles and valid access to third-party services.

© 2026 Be-mindpower. Confidential & Proprietary.